# 1. Project Proposal

### Overview

MediCare is a full-featured, end-to-end healthcare platform designed to streamline outpatient clinic operations and modernize the patient-doctor healthcare experience.

The system enables patients to search for doctors by specialization, book appointments, and securely access their personal medical history.

Doctors can manage their weekly working schedules, record patient diagnoses, and issue digital prescriptions.

Additionally, clinic administrators are provided with a central administrative dashboard for high-level management, doctor registration approvals, and visual operational analytics.

### Objectives:

Build a comprehensive clinic management system that achieves:

 Seamless Patient Journey: Provide an intuitive online platform for discovering specialists, selecting open time slots, and viewing historical medical records.

 Digital Clinical Workflow: Empower doctors with tools to create electronic health records (EHR), track patient history, and generate digital prescriptions during visits.

 Maintainable Architecture: Implement an enterprise-grade N-Tier architecture to decouple presentation, business logic, and database operations.

 Automated & Real-Time Communication: Deliver real-time notifications, email updates, and SMS alerts for appointment reminders and schedule updates.

### Design Patterns to Use:

To guarantee high scalability, maintainability, and loose coupling, MediCare strictly adheres to standard enterprise design patterns:

- N-Tier Architecture: Complete physical and logical separation into:

  - Presentation Layer (MediCare.Web): ASP.NET Core MVC Controllers, Razor Views, and client-side scripts.

  - Business Logic / Service Layer (MediCare.Service): Domain rules, appointment scheduling engine, and external integrations.

  - Data Access Layer (MediCare.Data): Database entities, EF Core configurations, and persistence repositories.

- Repository Pattern: Abstracts raw database queries and Entity Framework operations, exposing a clean C# API for querying and persisting domain entities.

- Unit of Work Pattern: Groups multiple repository operations into a single atomic database transaction, ensuring data consistency and preventing orphan data.

- Factory Pattern: Dynamically generates different types of appointments (e.g., In-Person vs. Telehealth/Follow-Up) and notification payloads (e.g., SMS, Email, System Toast).

- Dependency Injection (DI): Injects required services and repository interfaces into controllers and handlers to promote loose coupling, ease unit testing, and enforce clean architecture.

### Technologies to Use:

| Technology | Usage Description |
| --- | --- |
| ASP.NET Core MVC & Bootstrap 5 | Core Web Framework and responsive frontend UI styling. |
| Entity Framework Core & SQL Server | Code-First database mapping, migrations, and object-relational mapping. |
| ASP.NET Core Identity | Secure authentication, password hashing, and Role-Based Access Control (Admin, Doctor, Patient). |
| SignalR | Push real-time system notifications and live schedule status updates to active users. |
| Twilio & SendGrid | Send SMS alerts for booking confirmations and SendGrid for formal email notifications. |
| FullCalendar.js & Chart.js | Interactive appointment calendar booking interface and visual admin analytics graphs. |
| Microsoft Azure | Cloud hosting for the web app, Azure SQL database, and file storage. |

### Scope

- In-Scope: User registration and role management (Patient, Doctor, Admin), public doctor directory and search, schedule management, appointment booking, medical history logs, digital prescriptions, and basic administrative analytics.

- Out-of-Scope (for this phase): Online payment gateway processing (e.g., Stripe/PayPal integration), multi-language localization, and native mobile applications.

# 2. Project Plan

### Timeline

### WEEK 1: Initial Setup and User Management

NTier Architecture Setup:

- MediCare.Web (Presentation Layer): The user-facing ASP.NET MVC application where views, controllers, and client-side logic are implemented.

- MediCare.Services (Business Logic Layer): Handles business rules, operations like scheduling appointments, managing patient records, and prescription handling.

- MediCare.Data (Data Access Layer): Uses Repository and Unit of Work patterns to interact with the database, ensuring clean separation from business logic.

Database Design:

Use entity Framework Core to define the schema for tables:

- Doctors (doctor information, specialization, consultation fee, profile image)

- Patients (patient information, medical history, allergies)

- Appointments (appointment details with status and notes)

- Specializations (medical specializations)

- WorkingHours (doctor availability schedules)

- MedicalRecords (patient medical records and history)

Repository Pattern Implementation:

Create generic repositories for common data operations (CRUD) and specific repositories:

- IDoctorRepository

- IPatientRepository

- IAppointmentRepository

- IMedicalRecordRepository

### Multi-Role Authentication:

Set up ASP. NET Identity with three roles: Patient, Doctor, Admin. Implement registration flows specific to each role with appropriate validation.

### Deliverables:

Full NTier Architecture setup with proper separation of Presentation, Business Logic, and Data Access.

Multi-role authentication and registration system.

Database schema designed using Entity Framework Core, with repositories and Unit of Work pattern implemented.

Doctor listing page with search and filter by specialization, location, and availability.

### WEEK 2:Appointment System and Doctor Dashboard

Appointment Booking System:

- Interactive calendar using FullCalendar.js to display available time slots.

- Appointment booking with date and time selection based on doctor availability.

- Appointment cancellation and rescheduling functionality.

- Conflict detection to prevent double bookings.

Doctor Dashboard:

- View daily and weekly appointments in calendar and list views.

- Manage working hours and vacation days.

- Confirm or reject appointment requests.

- Quick patient information access.

Real-time Notifications:

Implement SignalR for instant notifications:

- Notify doctor when a new appointment is booked.

- Notify patient when appointment is confirmed or rejected.  Send reminders before scheduled appointments.

### Multi-Role Authentication:

Set up ASP. NET Identity with three roles: Patient, Doctor, Admin. Implement registration flows specific to each role with appropriate validation.

### Deliverables:

- Fully functional appointment booking system with interactive calendar.

- Doctor dashboard for managing appointments and schedules.

- Real-time notifications using SignalR.

- Comprehensive testing of booking system and conflict handling.

### WEEK 3: Medical Records, Prescriptions, and External Notifications

### Medical Records Managment:

- Create medical records for each patient visit.

- Record diagnosis, symptoms, and treatment notes.

- Upload test results, X-rays, and medical documents.

- View complete patient medical history.

Prescription System:

- Create digital prescriptions with medication details.

- Medication list with dosage and frequency instructions.

- Print-friendly prescription format.

- Prescription history for patients.

External Notifications:

- Twilio integration for SMS appointment reminders.

- SendGrid integration for email notifications.

- Automated reminder scheduling (24 hours before appointment).

- Customizable notification preferences

Patient Profile:

- View appointment history and upcoming appointments.

- Access medical records and prescriptions.

- Update personal information and medical history.

- Download medical documents.

### Deliverables:

- Complete medical records management system.

- Digital prescription system with print capability.

- SMS and email notification integration.

- Patient profile page with comprehensive medical history.

### WEEK 4: Admin Dashboard, Analytics, and Deployment

### Admin Dashboard

- Manage doctors (approve registrations, update profiles).

- Manage patients and their access.

- Manage specializations and clinic settings.

- View and manage all appointments.

Analytics & Reports:

Using Chart.js to display:

- Monthly appointment statistics.

- Most popular doctors and specializations.

- Patient demographics and trends.

- Revenue reports and financial summaries.

- Export reports to PDF/Excel format.

UI Enhancements:

- Responsive design using Bootstrap 5.

- Improved user experience with intuitive navigation.

- Dark/Light mode toggle.

- Accessibility improvements.

Deployment:

- Deploy application to Microsoft Azure App Service.

- Configure Azure SQL Database.

- Set up Azure SignalR Service for real-time features.

- Implement CI/CD pipeline using Azure DevOps or GitHub Actions.

### Deliverables:

- Comprehensive admin dashboard with full management capabilities.

- Analytics and reporting with visual charts and export options.

- Polished, responsive UI with accessibility features.

- Live deployment on Azure with complete documentation.

- Project documentation including architecture explanation, setup guide, and user manual.

# 3. Task Assignment & Roles

| Resource (Team Member) | Primary Module Assigned | Supporting Technologies / Tools | Output Deliverables |
| --- | --- | --- | --- |
| Team Member 1 | Authentication & User Profiles | ASP.NET Identity, EF Core, Bootstrap 5 | Login/Register pages, role assignment, user profile management views, and security attributes ([Authorize]). |
| Team Member 2 | Doctor Directory & Search | LINQ, EF Core Repositories, Bootstrap 5 Cards | Homepage public directory, specialization search filters, pagination, and doctor detail profile pages. |
| Team Member 3 | Doctor Schedules & Availability | C# TimeSpan, Service Layer Logic | Doctor working hours configuration dashboard, recurring weekly schedules, and time-slot generator. |
| Team Member 4 | Appointment Booking System | FullCalendar.js, AJAX / Fetch API | Interactive calendar booking interface, conflict-validation logic, and patient appointment tracker. |
| Team Member 5 | EHR & Medical Records | IFormFile (File Uploads), Service Layer | Clinical visit note forms, diagnosis tracking, X-ray/document file uploads, and digital prescriptions. |
| Team Member 6 | Admin Dashboard & Notifications | SignalR, Twilio, SendGrid, Chart.js | Admin control panel, doctor approval workflows, visual analytics graphs, and SMS/Email alert triggers. |